SIMATS ENGINEERING (SAVEETHA SCHOOL OF ENGINEERING)

Department of Computer Science and Engineering

CO1 ASSESSMENT TOOL 2  –  Agile Sprint Planning & User Story Workshop

| Course Code: | CSA10 / CSA1023 | Course Title: | Software Engineering |
| --- | --- | --- | --- |
| CO Assessed: | CO1 | Assessment: | Assessment Tool 2 – Agile Sprint Planning & User Story Workshop |
| Weightage: | 20% | Total Marks: | 25 |
| CO1 Statement: | Apply advanced methodologies and agile project management techniques to manage software projects effectively |  |  |
| Student Name: | M. Meghana | Reg. No.: | 192472351 |
| Date: | 09/10/2026 | Duration: | 60 minutes |

Code of Conduct I M. Meghana – 192472351 (Name / Reg No) certify that this submission is my original work and that I have adhered to the guidelines specified for this assessment. I understand that any violation of academic integrity rules will result in disciplinary action. Signature of the Student: M. Meghana

Annexure A – Agile Sprint Planning & User Story Workshop

Instructions to Students:

Each student is assigned an individual software project problem statement. Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

- Identify the Project Vision and Stakeholders

  - Define the project's vision, objectives, and identify all key stakeholders involved.

- Create Epics and User Stories

  - Break down the requirements into Epics and formulate well-structured User Stories using the format:
As a <user>, I want <feature>, so that <benefit>.

- Define Acceptance Criteria

  - Write clear and measurable acceptance criteria for each selected user story using the Given–When–Then format or equivalent.

- Prioritize the Product Backlog

  - Organize and prioritize the product backlog based on business value, customer needs, and project dependencies.

- Plan the Sprint Backlog

  - Select high-priority user stories for the first sprint and divide them into actionable development tasks.

- Estimate Effort Using Story Points

  - Assign story points to each selected user story using an appropriate estimation technique (e.g., Fibonacci sequence or Planning Poker) and justify your estimates.

- Present the Sprint Goal and Expected Deliverables

  - Define a clear sprint goal and describe the expected sprint deliverables, including the features to be completed at the end of the sprint.

AGILE SPRINT PLANNING AND USER STORY WORKSHOP

Problem Statement: Smart Disaster Response and Emergency Coordination Platform

1. Project Vision and Stakeholder Identification (30%)

1.1 Project Vision:

To develop a smart, secure, scalable, and fault-tolerant platform that collects real-time disaster information from citizens, sensors, agencies, and field teams; prioritizes incidents by severity; coordinates rescue teams and resources; and provides dashboards for faster decisions during floods, cyclones, earthquakes, and other emergencies. Essential services should continue during network interruptions and partial system failures.

1.2 Objectives:

- Collect emergency information from multiple sources.

- Prioritize incidents according to severity.

- Coordinate response teams and allocate resources.

- Provide real-time operational dashboards.

- Support fault tolerance during network interruptions.

- Use APIs, event-driven communication, containers, CI/CD, monitoring, and logging.

- Protect sensitive emergency information.

1.3 Stakeholders and Roles:

| Stakeholder | Role |
| --- | --- |
| Disaster management authorities | Monitor incidents and make decisions. |
| Citizens | Report emergencies and request help. |
| Rescue, police and fire teams | Respond to incidents and support evacuation. |
| Medical teams | Provide emergency medical assistance. |
| Government agencies | Share disaster information and coordinate support. |
| System administrators | Manage access, security, and system health. |
| Developers and testers | Build, integrate, and test the platform. |
| DevOps/infrastructure team | Manage containers, deployment, monitoring, and CI/CD. |

2. Epics and User Stories (25%)

An epic is a large requirement divided into smaller user stories. Each story follows the Agile format: As a user, I want a feature, so that I receive a benefit.

| Epic | User Story |
| --- | --- |
| E1: Incident management | US1: As a citizen, I want to report an emergency with its location and details, so that authorities can respond quickly. |
| E2: Incident prioritization | US2: As a disaster officer, I want incidents classified by severity, so that critical cases receive priority. |
| E3: Team coordination | US3: As a coordinator, I want to assign available rescue teams, so that incidents are handled efficiently. |
| E4: Resource management | US4: As an officer, I want to view and allocate available resources, so that supplies are used effectively. |
| E5: Operational dashboard | US5: As an authority, I want to view incident counts and response status, so that I can monitor operations. |
| E6: Fault tolerance | US6: As a field worker, I want to save updates during network interruptions, so that they can be synchronized later. |
| E7: Security and monitoring | US7: As an administrator, I want role-based access and system logs, so that data is protected and failures can be investigated. |
| E8: Automated deployment | US8: As a DevOps engineer, I want automated testing and deployment, so that software updates are delivered reliably. |

3. Acceptance Criteria (20%)

US1 – Incident reporting: Given a citizen submits valid incident details and location, when the form is submitted, then the system saves the report and generates a unique ID. If required fields are missing, it displays a validation message.

US2 – Prioritization: Given incidents are registered, when severity rules are applied, then each incident is classified as Critical, High, Medium, or Low. Critical incidents are highlighted.

US3 – Team assignment: Given an incident and an available team exist, when the coordinator assigns the team, then the assignment and incident status are saved. If no team is available, the coordinator is notified.

US4 – Resources: Given resource details are stored, when the officer opens resource management, then available and allocated resources are shown. Allocation updates availability.

US5 – Dashboard: Given incidents are recorded, when the dashboard opens, then counts, severity, and status are displayed. Updates appear within the configured refresh interval.

US6 – Offline operation: Given the network is unavailable, when a field worker records an update using offline mode, then it is saved locally. After reconnection, it synchronizes without duplicate incidents.

US7 – Security/logging: Given a user logs in, when credentials are verified, then access follows the user's role. When an error occurs, relevant details are recorded in logs.

US8 – CI/CD: Given code changes are submitted, when the pipeline runs, then automated tests report results. Deployment proceeds only after required checks pass.

4. Product Backlog Prioritization and Sprint Planning (15%)

Backlog priority is based on emergency value, urgency, and dependencies. Incident reporting is needed before prioritization and dashboard integration.

| Priority | Story | Reason |
| --- | --- | --- |
| P1 – Must | US1: Incident reporting | Collects emergency information. |
| P1 – Must | US2: Prioritization | Identifies critical incidents. |
| P1 – Must | US5: Dashboard | Shows operational status. |
| P1 – Must | US3: Team coordination | Assigns response teams. |
| P1 – Must | US7: Basic security | Protects sensitive information from the start. |
| P2 – Should | US4: Resource management | Improves resource allocation. |
| P2 – Should | US6: Offline support | Improves resilience during network failures. |
| P2 – Should | US8: CI/CD | Improves testing and deployment reliability. |

4.1 Sprint 1 Backlog (2 weeks):

Sprint goal: Build a basic working platform to report incidents, classify severity, and display incidents on a dashboard.

| Selected story | Actionable development tasks |
| --- | --- |
| US1: Report incidents | Design form; create incident API; validate inputs; save details in database; test submissions. |
| US2: Prioritize incidents | Define severity rules; implement classification; test each priority level. |
| US5: Dashboard | Design dashboard; show counts, severity and status; connect API; test updates. |
| Basic security | Add input validation and access restrictions to initial features. |

Schedule: Days 1–2 requirements and database design; Days 3–5 incident form/API; Days 6–7 severity logic; Days 8–9 dashboard integration and testing; Day 10 bug fixing and sprint review.

5. Story Points, Sprint Goal and Deliverables (10%)

5.1 Story Point Estimation:

Use Planning Poker with Fibonacci values (1, 2, 3, 5, 8, 13). Team members estimate independently, discuss differences, and agree on a value.

| Selected user story | Points | Justification |
| --- | --- | --- |
| US1: Incident reporting | 5 | Form, API, validation, and database integration. |
| US2: Prioritization | 3 | Severity rules and classification logic. |
| US5: Dashboard | 5 | Dashboard UI, API integration, and data display. |
| Total | 13 | Estimated effort for Sprint 1. |

5.2 Expected Deliverables:

- Emergency incident reporting form and backend API.

- Database storing incident information.

- Severity classification into Critical, High, Medium, and Low.

- Dashboard showing incident counts, severity, and status.

- Unit/integration test results and a sprint demonstration.

5.3 Definition of Done:

A story is done when its acceptance criteria are met, the feature is integrated, relevant tests pass, basic validation/security is included, code is reviewed, and the feature is demonstrated in the sprint review.

Conclusion

The Agile Sprint Planning and User Story Workshop helps organize the Smart Disaster Response and Emergency Coordination Platform into clear epics, user stories, and development tasks. By prioritizing emergency reporting, incident severity classification, and dashboard development, the first sprint establishes the basic functionality of the system. Acceptance criteria help ensure that each feature meets the required conditions, while story point estimation supports effective workload planning.

In future sprints, the platform can be enhanced with rescue team coordination, resource management, offline data synchronization, event-driven communication, containerization, automated deployment, monitoring, and logging. Security measures will help protect sensitive emergency information, while fault-tolerant architecture will help maintain essential services during network interruptions and partial failures.

Overall, this Agile approach supports continuous testing, stakeholder feedback, faster development, and efficient resource allocation. The proposed platform aims to reduce emergency response delays, improve coordination among disaster management teams, and provide a reliable and scalable solution for managing disasters effectively.

Rubrics for Calculation

| Criteria | Excellent (5 Marks) | Good (3 Marks) | Satisfactory (2 Marks) | Needs Improvement (1 Mark) |
| --- | --- | --- | --- | --- |
| Project Vision & Stakeholder Identification (30%) | Project vision is clear, comprehensive, and aligned with the problem statement. All relevant stakeholders and their roles are correctly identified. | Vision is clear with minor omissions. Most stakeholders are correctly identified. | Vision is partially defined. Some stakeholders are missing or incorrectly identified. | Vision is unclear or incomplete. Stakeholders are poorly identified or missing. |
| Epics & User Stories (25%) | Epics are well-defined and user stories are complete, follow Agile format, and fully capture functional requirements. | Epics and user stories are mostly complete with minor formatting or requirement issues. | User stories are partially complete with limited Agile structure. | User stories are incomplete, unclear, or do not follow Agile practices. |
| Acceptance Criteria (20%) | Acceptance criteria are specific, measurable, testable, and aligned with all user stories. | Acceptance criteria are mostly clear and testable with minor gaps. | Acceptance criteria are partially defined and lack clarity or completeness. | Acceptance criteria are missing or not aligned with user stories. |
| Product Backlog Prioritization & Sprint Planning (15%) | Product backlog is logically prioritized, sprint backlog is realistic, and task breakdown is complete. | Backlog prioritization and sprint planning are mostly appropriate with minor issues. | Prioritization or sprint planning is partially complete with limited justification. | Backlog prioritization and sprint planning are poorly organized or incomplete. |
| Story Point Estimation, Sprint Goal & Presentation (10%) | Story point estimation is well justified, sprint goal is clear, deliverables are realistic, and presentation is professional and well organized. | Estimation and sprint goal are mostly appropriate with minor inconsistencies. Presentation is clear. | Estimation or sprint goal lacks justification. Presentation is adequate but incomplete. | Estimation is unrealistic or missing. Sprint goal, deliverables, and presentation are unclear or incomplete. |

| Criteria | Mark |
| --- | --- |
| Project Vision & Stakeholder Identification (30%) | /5 |
| Epics & User Stories (25%) | /5 |
| Acceptance Criteria (20%) | /5 |
| Product Backlog Prioritization & Sprint Planning (15%) | /5 |
| Story Point Estimation, Sprint Goal & Presentation (10%) | /5 |
| TOTAL | /25 |